 Team Name Roadmap
Executive Summary
This is your at a glance version of the document. Details and resources attached
- Milestone 1 LS & FOSS MS
  - Questionnaire - Open Ticket
  - MS - Open Ticket
  - OSI License - Open Ticket
  - Code of Conduct - Open Ticket
  - Tools and Frameworks list - Open Ticket
- Milestone 2
  - Pull Request - Open Ticket
  - Development Environment - Open Ticket
  - Project Tracker - Open Ticket
  - Started Documentation - Open Ticket
  - Communication methods - Open Ticket
  - Contributor Guidelines - Open Ticket
- Milestone 3
  - Community Manager Identified - Open Ticket
  - Events and Planning Organized - Open Ticket
  - Contributor Recruitment Plan - Open Ticker
- Milestone 4
  - Defined KPIs - Open Ticket
  - Testimonials - Open Ticket
  - Community Resources - Open Ticket

Licensing & FOSS Mission Statement
 - Primary Goal: Establish basics, learning / education phase. Shortest Milestone
 - Secondary Goal: Get an understanding of why are they doing FOSS and how FOSS works

Notes: shortest milestone of the bunch. Focused on required reading and delivery of FOSS Mission statement as well as answering our questions about their FOSS plan/outlook.

Resources:
- Required FOSS Reading List
- The Linux Foundation Resources
- Guide to developing a FOSS Mission Statement
  - https://opensource.com/open-organization/16/7/4-steps-transparent-mission-driven-organization
- Choose a License: https://choosealicense.com/licenses/ (maybe?)

Outcomes:
- Code is online and licensed under an OSI approved license
- Mission statement & small questionnaire is filled out
- Have a set of tools and frameworks chosen for open source process
- Have an initial code of conduct document

FOSS Workflow Development & Optimizing for Open Source
 - Primary Goal: Getting in the practice of using FOSS workflows in concert with your mission statement in order to make it easier for contributors to involve themselves with your project.

Resources:

TBA: Resources for moving from closed to open
- https://producingoss.com/en/getting-started.html#starting-from-what-you-have
- https://www.linuxfoundation.org/resources/open-source-guides/building-leadership-in-an-open-source-community/
  - Start at Corporate vs Open Leadership
- Contributing Guidelines Template
- Pull Request Template
- General Tips for Documentation
- Producing Open Source Software: Internet Relay Chat
- Use any of the following project trackers, or find one of your own!
  - Trello
  - Notion
  - GitHub Project Boards

Outcomes:
- The following open source processes must be completed
  - Ability to make and create pull request
  - Ability to easily find code base
  - Instructions around development environment
  - Project tracker being public
- A subsection of the below should also be completed
  - Thorough documentation
  - Contributor guidelines
  - Communication methods chat room/discourse/etc.

Building a FOSS Community:
 - Primary Goal: Begin setting up process, tools, recruitment campaigns, etc. to bring in new contributors. Advertising project, speaking at conferences, etc. Begin reaching out to the broader community.

Resources:

TBA:
Some conferences to look into.
In the United States:
- https://allthingsopen.org/ All Things Open in Raleigh, NC
- https://conferences.oreilly.com/oscon/oscon-or OSCON in Portland, OR
- https://www.openstack.org/summit/denver-2019/ Open Stack Summit in Denver, CO
- https://www.linuxfoundation.org/open-source-lead-summit Open Source Leadership Summit in Half Moon Bay, CA
In Latin America:
https://flisol.info/ FLISoL in Locations across Latin America.
In Europe:
- https://chemnitzer.linux-tage.de/2019/en Chemnitzer Linux-Tage in Chemnitz, Germany
- https://netdevconf.org/0x13/ Netdev in Prague, Czech Republic
- https://fosdem.org/2019/ FOSDEM in Brussels, Belgium
- https://ams.globalappsec.org/ Global AppSec in Amsterdam
In Africa:
- https://na.pycon.org/ PyCon Namibia 2019 in Windhoek, Namibia
- http://africaopendata.net/ AODC in Accra, Ghana
In Asia:
- https://www.opensourceindia.in/ Open Source India in Bengaluru, India
- https://wikicfp.com/fosscon-india FOSSCON India in Belagavi, India
In Oceania:
https://linux.conf.au/ Linux Conference in Christchurch, New Zealand

Outcomes:

- Contributor recruitment plan
- Initial recruitment materials. This can be related:
  - Conference talks (both identification or attendance)
  - Swag
  - Hackathons
  - Working sessions
  - Feedback sessions
  - Stakeholder maps
  - And more!
- Identify a community manager

Making your FOSS Community Sustainable:
 - Primary Goal: Community and development team are beginning to mold into a single entity. Friction between staff and community is low and friendly.
 - Secondary Goal: Begin thinking about how you will measure community development and using those measurements to further strengthen community development.

Resources:

Linux Foundation: Measuring Your Success
Linux Foundation: Managing Your Open Source Project
Open Source Guides: Code of Conduct
Open Source Guides: Metrics
Open Decision Framework
OPT Model

TBA: Articles on what makes a sustainable community. Raptor test, git by a truck, etc.

Outcomes:
- Defined KPIs (Key Performance Indicator) for measuring community activity.
- Testimonials by community members.
- We can observe various communication channels to ensure quality community interaction.
- By now, almost all major community resources are finished.
  - Code of Conduct Committee
  - Contributor Guidelines
  - FAQ
  - Discussion Channels
  - etc.